## Slide 1: Online Pharmaceutical Ordering System For HealthyMart Pharmacy
ITP2021_S2_B05_G02

## Slide 2: Customer handling IT20129576:-
User Story 1
As a customer I want to create an account by using my details so that I can access the services from the application.(I can manage my profile)
User Story 2
As an admin I want to handle customer profiles so that I can manage Registered customers.(To get reports,Edit,Delete,Add)

## Slide 3: Admin access IT20126292:-
User Story 1
    As a System admin I want to handle administrators in the system so that I can analyze the administrative activities.
User Story 2
    As an admin I want to log in to the system so that I can manage system activities.

## Slide 4: Drug stock handling IT20200206:-
User Story 1
    As a stock handler I want to manage drug stock in the system so that I can efficiently maintain the drug supplies for the system in time.
User Story 2
    As a System owner I want to analyze stock details so that I can get a clear idea about available and unavailable stocks at a specific time.

## Slide 5: Purchase an item IT20191788:-
User Story 1
    As a customer I want to purchase items from the online application so that I can fulfill my drug requirements.
User Story 2
    As a customer I want to search products through the system UI so that I can easily find the product I’m looking for.

## Slide 6: Drug item reservation IT20189594:-
User Story 1
    As a customer I want to upload my drug prescription to the application so that I can easily purchase my drugs recommended by the Doctor.
User Story 2
    As a admin I want to access customers uploaded prescription so that I can verify prescription and deliver suitable drugs for the customer.

## Slide 7: Access purchase history IT20187132:-
User Story 1
  As a customer I want to access my purchase history so that I can easily reorder my previous drug items again.
User Story 2
  As admin I want to access transaction history of an individual customer so that I can easily handle customer inquiries.

## Slide 8: Item delivering IT20124076:-
User Story 1
    As an admin I want to get customers delivery information so that I can successfully deliver the packages to the customer's location.
User Story 2
    As an admin I want to correctly sort out delivery information so that I can efficiently and quickly deliver items to the customer.(Economically Beneficially)

## Slide 9: Manage Customer Inquiries and Feedbacks IT20148454:-
User Story 1
    As a customer I want to leave a feedback or inquiries so that I can except a Quality service from the system.
User Story 2
    As an Administrator I want to access the users' feedbacks so that I can further improve our service.

## Slide 10: Product Backlog
Order | ID | User Story | Status | Estimate (Hours)
1 | D01 | As a customer I want to create an account by using my details so that I can access the services from the application. (I can manage my profile) | Not Started | 32
2 | D02 | As an admin I want to handle customer profiles so that I can manage Registered customers. (To get reports, Edit, Delete, Add) | Not Started | 64
3 | K01 | As a System admin I want to handle administrators in the system so that I can analyze the administrative activities. | Not Started | 84
4 | K02 | As an admin I want to log in to the system so that I can manage system activities. | Not Started | 38

## Slide 11
5 | S01 | As a stock handler I want to manage drug stock in the system so that I can efficiently maintain the drug supplies for the system in time. | Not Started | 105
6 | S02 | As a System owner I want to analyze stock details so that I can get a clear idea about available and unavailable stocks at a specific time. | Not Started | 92
7 | N01 | As a customer I want to purchase items from the online application so that I can fulfill my drug requirements. | Not Started | 78
8 | N02 | As a customer I want to search products through the system UI so that I can easily find the product I’m looking for. | Not Started | 45

## Slide 12
9 | R01 | As a customer I want to upload my drug prescription to the application so that I can easily purchase my drugs recommended by the Doctor. | Not Started | 65
10 | R01 | As an admin I want to access customers uploaded prescription so that I can verify prescription and deliver suitable drugs for the customer. | Not Started | 72
11 | A01 | As a customer I want to access my purchase history so that I can easily reorder my previous drug items again. | Not Started | 69
12 | A02 | As admin I want to access transaction history of an individual customer so that I can easily handle customer inquiries. | Not Started | 96

## Slide 13
13 | M01 | As an admin I want to get customers delivery information so that I can successfully deliver the packages to the customer's location. | Not Started | 80
14 | M02 | As an admin I want to correctly sort out delivery information so that I can efficiently and quickly deliver items to the customer. (Economically Beneficially) | Not Started | 60
15 | J01 | As a customer I want to leave a feedback or inquiries so that I can except a Quality service from the system. | Not Started | 34
16 | J02 | As an Administrator I want to access the users feedbacks so that I can further improve our service. | Not Started | 89

## Slide 14: Sprint Backlog First Sprint
Priority | Product Backlog Items | User Story ID | User Story | Estimate (Hours)
01 | Customer Registration | D01 | As a customer I want to create an account by using my details so that I can access the services from the application. (I can manage my profile) | 32
02 | Administrator login | K02 | As an admin I want to log in to the system so that I can manage system activities. | 38
03 | Stock management | S01 | As a stock handler I want to manage drug stock in the system so that I can efficiently maintain the drug supplies for the system in time. | 105
04 | Item purchasing process | N01 | As a customer I want to purchase items from the online application so that I can fulfill my drug requirements. | 78

## Slide 15
05 | Prescription uploading process | R01 | As a customer I want to upload my drug prescription to the application so that I can easily purchase my drugs recommended by the Doctor. | 65
06 | Access purchase history | A01 | As a customer I want to access my purchase history so that I can easily reorder my previous drug items again. | 69
07 | Delivering process | M01 | As an admin I want to get customers delivery information so that I can successfully deliver the packages to the customer's location. | 80
08 | Customer service area | J01 | As a customer I want to leave a feedback or inquiries so that I can except a Quality service from the system. | 34

## Slide 16
Task of Customer Registration
Priority | Product Backlog Items | User Story ID | Estimate (Hours)
01 | Customer Registration | D01 | 32
 | Implement Customer registrations for create customers |  | 8
 | Design customer profile area with retrieve, update and delete functions |  | 12
 | Implement customer login for database validations |  | 10
 | Implement welcome function |  | 2

## Slide 17
Task of administrator login
Priority | Product Backlog Items | User Story ID | Estimate (Hours)
02 | Administrator login | K02 | 38
 | Implement and design admin login page for database validations |  | 12
 | Implement admin registration panel for add new administrators to the database |  | 8
 | Implement admin control panel for update their administrator details |  | 18

## Slide 18
Task of stock management
Priority | Product Backlog Items | User Story ID | Estimate (Hours)
03 | Stock management | S01 | 105
 | Implement and design a function for add stock items to the database and display it on the web interface |  | 45
 | Implement a dashboard for manage (update & remove) stock items |  | 60

## Slide 19
Task of item purchase process
Priority | Product Backlog Items | User Story ID | Estimate (Hours)
04 | Item purchase process | N01 | 78
 | Implement and design an item cart for purchase an item |  | 38
 | Implement a CRUD operation for manage item cart |  | 40

## Slide 20
Task of prescription uploading process
Priority | Product Backlog Items | User Story ID | Estimate (Hours)
05 | Prescription uploading process | R01 | 65
 | Implement a method for upload prescriptions |  | 15
 | Implement and design of CRUD operation for manage uploaded prescription |  | 40
 | Implement and design UI for prescription uploading section |  | 10

## Slide 21
Task of access purchase history
Priority | Product Backlog Items | User Story ID | Estimate (Hours)
06 | Access purchase history | A01 | 96
 | Implement and design a method with UI for view transaction history |  | 32
 | Implement a method for re-order purchased items |  | 44
 | Implement transaction handling area for manage history |  | 20

## Slide 22
Task of delivery process
Priority | Product Backlog Items | User Story ID | Estimate (Hours)
07 | Delivery process | M01 | 80
 | Collect values from the database according to the customer location |  | 16
 | Implement UI and a method for get customer delivery information with CRUD operations |  | 50
 | Implement a method for generate customer delivery information |  | 14

## Slide 23
Task of customer service area
Priority | Product Backlog Items | User Story ID | Estimate (Hours)
8 | Customer service area | J01 | 34
 | Implement and design customer feedback UI and method with CRUD operation |  | 20
 | Implement customer inquiry section with UI part |  | 14

## Slide 24: Sprint Backlog Second Sprint
Priority | Product Backlog Items | User Story ID | User Story | Estimate (Hours)
01 | Customer profile management | D02 | As an admin I want to handle customer profiles so that I can manage Registered customers. (To get reports, Edit, Delete, Add) | 64
02 | Administrator management | K01 | As a System admin I want to handle administrators in the system so that I can analyze the administrative activities. | 84
03 | Stock analysis | S02 | As a System owner I want to analyze stock details so that I can get a clear idea about available and unavailable stocks at a specific time. | 92
04 | Search items | N02 | As a customer I want to search products through the system UI so that I can easily find the product I’m looking for. | 45

## Slide 25
05 | Prescription management | R02 | As an admin I want to access customers uploaded prescription so that I can verify prescription and deliver suitable drugs for the customer. | 72
06 | Transaction history section | A02 | As admin I want to access transaction history of an individual customer so that I can easily handle customer inquiries. | 96
07 | Delivery management | M02 | As an admin I want to correctly sort out delivery information so that I can efficiently and quickly deliver items to the customer. (Economically Beneficially) | 60
08 | Customer feedbacks & inquiry handling | J02 | As an Administrator I want to access the users' feedbacks so that I can further improve our service. | 89

## Slide 26
Task of customer profile management
Priority | Product Backlog Items | User Story ID | Estimate (Hours)
01 | Customer profile management | D02 | 64
 | Implement method for identify customer location |  | 30
 | Method for search registered customers |  | 14
 | Generate customer reports |  | 20

## Slide 27
Task of administrator management
Priority | Product Backlog Items | User Story ID | Estimate (Hours)
02 | Administrator management | K01 | 84
 | Implement a method for generate admin log report |  | 30
 | Implement and design dashboard for system admin to manage sub administrators |  | 30
 | Generate search function for filter sub administrator details |  | 24

## Slide 28
Task of stock analysis
Priority | Product Backlog Items | User Story ID | Estimate (Hours)
03 | Stock analysis | S02 | 92
 | Implement function for generate summery report |  | 60
 | Generate search function for filter drug items from the system |  | 32

## Slide 29
Task of search items
Priority | Product Backlog Items | User Story ID | Estimate (Hours)
04 | Search items | N02 | 45
 | Implement function for generate customer invoice |  | 15
 | Implement and design search bar to search drug items (By customers) |  | 30

## Slide 30
Task of prescription management
Priority | Product Backlog Items | User Story ID | Estimate (Hours)
05 | Prescription management | R02 | 72
 | Implement function for generate report (To find no. of customers in prescription category) |  | 40
 | Implement and design searching area for search uploaded prescriptions and orders |  | 32

## Slide 31
Task of transaction history section
Priority | Product Backlog Items | User Story ID | Estimate (Hours)
06 | Transaction history section | A02 | 96
 | Implement function for manage transaction history in admin panel |  | 40
 | Implement and design UI for search specific customer histories (By the administrator) |  | 56

## Slide 32
Task of delivery management
Priority | Product Backlog Items | User Story ID | Estimate (Hours)
07 | Delivery management | M02 | 60
 | Apply progress bar for the whole system |  | 40
 | Implement and design searching area for search customer orders in a specific area (By the administrator) |  | 20

## Slide 33
Task of customer feedbacks and inquiry handling
Priority | Product Backlog Items | User Story ID | Estimate (Hours)
08 | Customer feedbacks and inquiry handling | J02 | 89
 | Implement function for view all customer feedbacks and inquiries (Handle by the administrators) |  | 29
 | Implement and design searching IU for filter customer feedbacks and generate a report |  | 60